Risk Assessment & Method Statement (RAMS)

Project: Knauf Sittingbourne Service work and trouble shooting

| Client | Knauf Sittingbourne |
| --- | --- |
| Contractor | Kukla Weighing Technology GmbH & Co. KG |
| Document Reference No. | RAMS-KUKLA-KNAUF-2026-01 |
| Revision / Date | 1 / 07 Oct 2025 |
| Start / Completion | 26.-30.01.2026 |
| Contact / Email | +43 676 6050408 / riedl@kukla.co.at |

| Name | Title | Signature / Date |
| --- | --- | --- |
| A. Riedl | Kukla Representative |  |
| Client Representative | Knauf |  |

Document Control

| Revision | Date | Author | Description |
| --- | --- | --- | --- |
| 1 | 19 Jan 2025 | A. Riedl | Initial issue for Sittingbourne Project |

Scope of Works

This Method Statement describes the safe system of work for the service and modification of belt scales and loss-in-weight feeders at the Sittingbourne site. All work shall be performed by qualified electricians and technicians from Kukla Weighing Technology GmbH & Co. KG.

Responsibilities & Competence

A Site Manager will be appointed and is responsible for site safety, coordination, and quality. All Kukla personnel are trained and competent. Apprentices are supervised and shall not operate any machinery unsupervised.

Personal Protective Equipment (PPE)

Safety helmet (EN 397)

High-visibility vest (EN ISO 20471)

Safety footwear (EN ISO 20345)

Gloves (task specific)

Dust mask (EN 149, task specific)

Eye protection (EN 166)

Hearing protection (EN 352, task specific)

Methodology / Sequence of Work

Report to site office, complete induction and obtain required permits to work.

Don PPE and prepare tools and equipment; cordon off the work area with barriers and signage.

Verify safe access and egress; maintain good housekeeping.

Apply Lock-Out Tag-Out (LOTO) to relevant drives and circuits; verify isolation.

Perform servicing and modification of equipment as per OEM procedures and site requirements.

Function tests, calibration of scales and feeders; close covers and remove LOTO when safe.

Handover to client; clear work area and remove all waste to designated skip.

Tools, Equipment & Inspections

All portable electric tools shall be 110V where practicable. Tools and ladders must be inspected before use; defective equipment shall be removed from service immediately. Only fit-for-purpose, tested equipment is allowed on site.

Permit to Work Requirements

Hot Work Permit: mandatory for any operation generating heat, sparks or open flame. Fire watcher and fire extinguisher required.

Electrical Isolation (LOTO): isolation points identified and locked; tags applied; verification of zero energy.

Confined Space Entry: prohibited unless expressly required and controlled with a Confined Space Permit.

Emergency Procedures & First Aid

In case of emergency, stop work immediately and follow the site-specific evacuation plan. Assembly point and first aid arrangements will be confirmed during induction. Dial site emergency number or 999 as applicable. Fire extinguishers shall be available during hot works.

Environmental Protection

Dispose of waste in the designated skip. Prevent discharge of oils or chemicals to drains or ground. Minimise noise and dust. Spill kits to be available where fuels or oils are handled.

Quality Assurance

All works shall conform to Kukla procedures and relevant standards. If in doubt, stop and seek instruction from the Site Manager.

Risk Assessment Summary

| Activity | Hazard | Control Measures | Residual Risk |
| --- | --- | --- | --- |
| Manual Handling | Musculoskeletal injuries | Use correct lifting techniques; team lifts; mechanical aids. | Low |
| Work at Height | Falls from step-ups/ladders | Short-duration only; 3-point contact; inspected ladders. | Low |
| Electrical Work | Electric shock/arc | LOTO; qualified personnel; test for dead; 110V tools where practicable. | Low |
| Hot Work | Fire/burns | Hot Work Permit; fire watch; extinguishers on hand; remove combustibles. | Low |
| Noise & Dust | Hearing/respiratory irritation | Hearing protection; dust masks; damping methods; ventilation. | Low |

Risk Matrix (5×5)

| Severity ↓ / Likelihood → | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| 1 | 1 (Low) | 2 (Low) | 3 (Low) | 4 (Low) | 5 (Medium) |
| 2 | 2 (Low) | 4 (Low) | 6 (Medium) | 8 (Medium) | 10 (High) |
| 3 | 3 (Low) | 6 (Medium) | 9 (Medium) | 12 (High) | 15 (Very High) |
| 4 | 4 (Low) | 8 (Medium) | 12 (High) | 16 (Very High) | 20 (Very High) |
| 5 | 5 (Medium) | 10 (High) | 15 (Very High) | 20 (Very High) | 25 (Very High) |
| Likelihood Scale |  |  | Severity Scale |  |  |
| 1 = Rare 2 = Unlikely 3 = Possible 4 = Likely 5 = Almost Certain |  |  | 1 = Minor 2 = Moderate 3 = Serious 4 = Major 5 = Fatal |  |  |
| Risk Score = Likelihood × Severity |  |  | Bands: 1–4 Low, 5–9 Medium, 10–14 High, 15–25 Very High |  |  |
| Apply controls to reduce risk to ALARP (As Low As Reasonably Practicable). |  |  |  |  |  |

Reference Documents

Risk Assessment: RA-KNAUF-SITTING-2026 (signed 19 Jan 2026).

This RAMS supersedes previous versions for the Sittingbourne works.